TECHJAYS

AI Reimagination Company

Scope Document

Design & Discovery

Scope, requirements & scope-freeze baseline

Project:  [Project / Engagement Name]

Client:  [Client Legal Name]

Version:  [0.1 — Draft]

Date:  [DD Mon YYYY]

Status:  [Draft / In Review / Approved]

# How to Use This Template

✎  Delete this section before issuing. It explains conventions only.

Purpose. This is the heart of the pack and the document that gets frozen. It defines what is being built at the module / capability level. Detailed, testable requirements come later in the SRS during build — do not over-specify here.

Guided template. §3.1 (Intake) is a fully worked example showing the expected depth. §3.2 is a blank, copy-paste block — use one per module. Purple 'Ask the client' cues mark the questions to resolve during Scoping-phase sessions.

The closing section folds in approval. §8 carries both the internal PSRC review gate and the client scope-freeze sign-off, so this single document can serve as the baseline of record.

| Convention | Meaning |
| --- | --- |
| [bracketed blue text] | A placeholder for you to replace. |
| ✎ grey italic | Author guidance — delete before issuing. |
| ▸ Ask the client (purple) | A prompt for a question to resolve with the client. |
| AI / DET / HUM | Responsibility: AI capability / deterministic logic / human action. |
| M / S / C / W | Priority — Must / Should / Could / Won't-this-phase. |

Table of Contents

# 1. Scope Statement

✎  One or two clear sentences defining the boundary of what is being delivered. This frames everything below.

▸ Ask the client:  What outcome must be true at go-live for this to be a success?

[e.g. “An AI-assisted request-processing system that ingests, extracts, validates, and posts [X] requests to [system of record], with human approval on exceptions, replacing the current manual workflow.”]

# 2. Module Breakdown

✎  Decompose the business into modules. Each module gets its own detailed section in 3 and its own sign-off. Keep names consistent across the whole pack.

| Module | One-line purpose | Specified in 3? |
| --- | --- | --- |
| Intake | Receive and log incoming requests. | ✓ (worked example) |
| [Processing] | [AI extraction / classification] | [Y] |
| [Validation] | [business-rule & duplicate checks] | [Y] |
| [Approval] | [human review & routing] | [Y] |
| [System Updates] | [post to ERP / CRM] | [Y] |
| […] | […] | [Y/N] |

✎  Add a row per module. Typical set: Intake, Processing, Validation, Approval, System Updates, Exception Handling, Reporting, Admin, Integrations.

# 3. Module Requirements

One sub-section per module. §3.1 is a worked example; §3.2 is the blank block to copy. Keep every sub-heading even when the answer is “None” — an explicit “None” records a decision, a missing one is a gap.

## 3.1 Module: Intake  —  worked example

✎  This filled example shows the intended depth. Replace or delete for real projects.

### 3.1.1 Current → Future State

Current: Requests arrive by email and PDF; a coordinator logs each into a tracker (~6 min/item) with frequent miskeying.

Future: An email/upload channel ingests requests; AI extracts key fields; deterministic logic creates and routes the work item; a human handles only low-confidence or malformed items.

### 3.1.2 In Scope / Out of Scope

In scope: Email and web-form intake; extraction of requester, type, and reference; auto-creation and routing of work items.

Out of scope: Voice/phone intake; historical backlog migration (future phase).

### 3.1.3 Functional Requirements

| ID | Requirement | Resp. | Pri. | Acceptance criteria |
| --- | --- | --- | --- | --- |
| INTK-FR-01 | Ingest requests from a monitored mailbox and a web upload form. | DET | M | Each item via either channel creates exactly one work record within 60s. |
| INTK-AI-02 | Extract requester, request type, and reference from body/attachment. | AI | M | ≥[95]% field accuracy on the agreed test set; below threshold → triage. |
| INTK-DET-03 | Assign a unique ID and routing queue from extracted type. | DET | M | 100% of records get a unique ID and a valid queue. |
| INTK-HUM-04 | Place low-confidence / unparseable items in a human triage queue. | HUM | M | Sub-threshold items appear in triage with the raw source attached. |

### 3.1.4 AI / Automation Responsibilities

- AI does: field extraction and request-type classification only.

- Confidence threshold: [0.85] — below this, no auto-create; route to triage.

- Human-in-the-loop: triage reviewer confirms/corrects fields before the record is finalised.

### 3.1.5 Business Rules

- Duplicate: same reference within [30] days flags as duplicate, not new.

- A request missing a mandatory field cannot be auto-routed (→ triage).

### 3.1.6 Data Fields

| Field | Type | Req. | Source / validation |
| --- | --- | --- | --- |
| requester_email | string | Y | From sender; must be a valid email. |
| request_type | enum | Y | AI-classified; must map to routing table. |
| reference_no | string | N | Extracted; used for duplicate check. |

### 3.1.7 Integrations

- Inbound mailbox: [provider / protocol].

- Work-item store: [system + API].

### 3.1.8 Exception Handling

| Exception | Handling |
| --- | --- |
| Low AI confidence | Route to triage with source attached. |
| Missing mandatory field | Block auto-routing; flag for triage. |
| Duplicate reference | Link to existing item; notify coordinator. |
| Channel/API failure | Retry [3]× with backoff; alert on final failure. |

### 3.1.9 Acceptance Criteria

- FR-01..04 pass on the agreed test set and AI extraction meets the accuracy target.

## 3.2 Module: [Module Name]  —  template (copy per module)

▸ Ask the client:  Walk the client through this module end to end: who touches it, what triggers it, what “done” looks like, and what breaks today.

### 3.x.1 Current → Future State

Current: [actors, triggers, systems, manual steps, where delays/errors occur].

Future: [what AI does, what software does deterministically, where humans approve].

### 3.x.2 In Scope / Out of Scope

In scope: [capabilities, document/data types, workflows, integrations included].

Out of scope: [excluded, deferred, or unconfirmed items].

▸ Ask the client:  Is there anything you are assuming is included that we have not listed here?

### 3.x.3 Functional Requirements

✎  Capability-level (what the module must do), prioritised. Detailed testable specs are deferred to the SRS.

| ID | Requirement | Resp. | Pri. | Acceptance criteria |
| --- | --- | --- | --- | --- |
| [ID-FR-01] | [requirement] | [AI/DET/HUM] | [M] | [criterion] |

### 3.x.4 AI / Automation Responsibilities

- AI does: [scope of the model's job here]

- Confidence threshold & fallback: [value + what happens below it]

- Human-in-the-loop: [where a person reviews/approves]

### 3.x.5 Business Rules

- [approval / matching / validation / escalation rules]

### 3.x.6 Data Fields

| Field | Type | Req. | Source / validation |
| --- | --- | --- | --- |
| [field] | [type] | [Y/N] | [source / validation] |

### 3.x.7 Integrations

- [system + API / protocol + direction (read/write)]

### 3.x.8 Exception Handling

| Exception | Handling |
| --- | --- |
| [Missing data] | [handling] |
| [Duplicate] | [handling] |
| [API / system failure] | [retry / alert] |
| [Low AI confidence] | [route to human / hold] |

### 3.x.9 Acceptance Criteria

[What must be true for this module to be accepted — tie to the requirement IDs above.]

# 4. AI vs. Deterministic Responsibility Split

✎  State the dividing line for the whole engagement: what AI may decide, what stays deterministic, where a human must confirm. This governs every module.

▸ Ask the client:  Where are you comfortable letting AI act automatically, and where must a person sign off?

[e.g. AI extracts and classifies; deterministic logic enforces business rules and posts to systems of record; humans approve anything below the confidence threshold or above a value threshold.]

# 5. User Roles & Permissions

| Role | Description | Key permissions |
| --- | --- | --- |
| [End user] | [submits / processes] | [create, view] |
| [Approver] | [reviews AI output] | [approve, reject, edit] |
| [Admin] | [configures rules / users] | [full config] |

# 6. Global Out-of-Scope

✎  Cross-cutting exclusions that apply beyond a single module. Being explicit here prevents silent assumptions later.

- [e.g. data migration of historical records]

- [e.g. mobile-native apps]

- [e.g. integrations not listed in §3]

# 7. Assumptions & Dependencies

✎  Assumptions and dependencies are owned in the RAID Register — reference it here rather than duplicating, so there is one source of truth.

See the RAID Register for the full, living list of assumptions, dependencies, risks, and open questions that this scope depends on.

# 8. Approval & Scope Freeze

This section freezes the scope above as the baseline for fixed-bid estimation. It records the client sign-off.

## 8.1 Exclusions Acknowledgement

The client acknowledges the items listed as out-of-scope (§3 per module and §6 global) and any T&M-recommended or future-phase items, so nothing is assumed included by silence.

## 8.2 Change-Control Note

Any new requirement, workflow, integration, report, business rule, exception scenario, data variation, third-party limitation, or change to an approved assumption identified after this approval may affect cost, timeline, and approach, and will be handled through change control rather than absorbed into the existing baseline.

## 8.3 Client Sign-off

The client confirms the scope, module behaviours, business rules, integration dependencies, exception handling, exclusions, and acceptance criteria above are accurate and approved as the baseline for [Project Name].

| Name | Role | Organisation | Signature / Date |
| --- | --- | --- | --- |
| [Name] | [Sponsor / Product] | [Client] |  |
| [Name] | [Technical lead] | [Client] |  |
| [Name] | Engagement lead | Techjays |  |